# iMentorU Foundation Website Project Proposal

Two design proposals, wireframes and implementation plan

| Student | Reitumetse Tleane |
| --- | --- |
| Student number | ST10526207 |
| Module | WEDE5020 Web Development Introduction |
| Organisation | iMentorU Foundation |

Purpose. This document presents two complete website design options for the same organisation, iMentorU Foundation. Both options use the same verified organisational content and five-page structure. Proposal 1 is recommended because its clear layout, accessible navigation and professional youth-focused appearance best support learners, parents, mentors and partners.

# 1 Organisation Overview

iMentorU Foundation is a South African youth development and mentorship non-profit organisation. Public organisational information states that it was established in September 2017 and officially registered in 2019. The foundation supports children, youth and communities through mentorship, education, skills development, career guidance, STEAM learning and community programmes. Its audience includes young people aged approximately 8 to 35, parents, volunteers, schools, partners, sponsors and community organisations.

# 2 Shared Website Goals and Objectives

Explain the foundation's purpose, history, mission, vision and programme areas clearly.

Help young people and parents find suitable support and contact information quickly.

Encourage mentors, volunteers, partners and sponsors to become involved.

Provide a consistent five-page structure that works on desktop and mobile devices.

Use accessible labels, alternative text, readable contrast and clear navigation.

Create an organised, maintainable foundation for later development and deployment.

# 3 Current Website Analysis

The existing public website provides valuable organisational information, programme descriptions, contact details and opportunities to volunteer or support the foundation. The amount of information can make important actions difficult to identify quickly. The proposed academic redesign uses five predictable pages, shorter content blocks, visible calls to action and a consistent navigation menu. The redesign also separates general organisation information from programme, volunteer and contact tasks.

# 4 Proposal 1 Clear Community Focus

Proposal 1 uses a clean, professional layout with navy, teal, gold and white. Navy communicates trust, gold highlights important actions and teal supports the youth-development identity. Generous spacing, clear headings and cards make the site easy to scan. This proposal suits users who need direct access to programmes, volunteering and contact information.

## 4.1 Features and Functionality

Five pages: Home, About Us, Programmes, Get Involved and Contact.

Sticky desktop navigation and a collapsible mobile menu.

Programme cards, statistics and clearly labelled calls to action.

Accessible volunteer and contact forms with browser validation.

Demonstration feedback that confirms form interaction without transmitting data.

Local image assets and shared CSS and JavaScript files for offline viewing.

## 4.2 Design and User Experience

The home page leads with the organisation's purpose and two primary actions. Internal pages use a dark page header followed by focused content. Cards group related information, while the footer repeats useful links and contact details. The responsive grid changes from multiple columns to a single column on smaller screens.

### 4.3 Proposal 1 Desktop Wireframe

| LOGO | HOME ABOUT PROGRAMMES GET INVOLVED CONTACT |
| --- | --- |
| MAIN HEADING AND INTRODUCTION | HERO IMAGE |
| PRIMARY ACTION | SECONDARY ACTION |
| FEATURE CARD 1 | FEATURE CARD 2 |
| SUPPORTING CONTENT | CONTACT OR APPLICATION ACTION |
| FOOTER NAVIGATION | CONTACT DETAILS |

### 4.4 Proposal 1 Mobile Wireframe

LOGO MENU

PAGE TITLE AND INTRODUCTION

PRIMARY CALL TO ACTION

FEATURE OR PROGRAMME CARD

FEATURE OR PROGRAMME CARD

CONTACT OR APPLICATION ACTION

FOOTER LINKS AND CONTACT DETAILS

# 5 Proposal 2 Story Led Youth Focus

Proposal 2 presents the same organisation through a more energetic storytelling layout. It would use a larger full-width hero image, brighter colour blocks, personal success stories and a visual programme timeline. The design is intended to appeal strongly to young visitors while still giving parents, mentors and partners clear access to formal information.

## 5.1 Features and Functionality

The same five required pages and verified organisation content.

A story-led home page with an impact feature and rotating testimonial area.

Programme filters that group education, careers, STEAM, language, community and creative activities.

A visual volunteering journey explaining enquiry, matching, orientation and participation.

Prominent partner and sponsor actions supported by contact information.

Responsive layouts and the same accessibility requirements as Proposal 1.

## 5.2 Design and User Experience

This option uses bolder gold and teal sections, rounded image panels and stronger photography. Navigation remains consistent, but the home page gives more space to stories and campaign content. The design offers greater visual energy but would require more original photography and ongoing content maintenance.

### 5.3 Proposal 2 Desktop Wireframe

| LOGO | HOME ABOUT PROGRAMMES GET INVOLVED CONTACT |
| --- | --- |
| MAIN HEADING AND INTRODUCTION | HERO IMAGE |
| PRIMARY ACTION | SECONDARY ACTION |
| FEATURE CARD 1 | FEATURE CARD 2 |
| SUPPORTING CONTENT | CONTACT OR APPLICATION ACTION |
| FOOTER NAVIGATION | CONTACT DETAILS |

### 5.4 Proposal 2 Mobile Wireframe

LOGO MENU

PAGE TITLE AND INTRODUCTION

PRIMARY CALL TO ACTION

FEATURE OR PROGRAMME CARD

FEATURE OR PROGRAMME CARD

CONTACT OR APPLICATION ACTION

FOOTER LINKS AND CONTACT DETAILS

# 6 Proposal Comparison and Recommendation

| Criterion | Proposal 1 | Proposal 2 |
| --- | --- | --- |
| Visual approach | Clean and professional | Bold and story led |
| Main strength | Fast access to information | Strong emotional engagement |
| Content requirement | Moderate | High, including regular stories and photographs |
| Maintenance | Simple | More frequent updates required |
| Best fit | Current academic website | Future campaign-focused expansion |

Proposal 1 is recommended for the current implementation. It meets the project requirements with a clear user journey, uses the available content effectively and is easier to maintain. Proposal 2 remains a suitable future option when the foundation has a larger collection of original stories and photographs.

# 7 Technical Requirements

| Requirement | Use | Implementation |
| --- | --- | --- |
| HTML5 | Semantic page structure | Header, navigation, main, section, article and footer elements |
| CSS3 | Layout and responsive design | Grid, flexible widths and 850 px and 560 px breakpoints |
| JavaScript | Basic interaction | Mobile navigation and demonstration-form feedback |
| Images | Brand and visual support | Optimised local PNG and SVG files with alternative text |
| Browser | Testing | Current Chrome, Edge or Firefox desktop and mobile views |
| Git and GitHub | Version control | Descriptive commits, README and changelog |

# 8 Timeline and Milestones

| Week | Milestone | Main work | Evidence |
| --- | --- | --- | --- |
| 1 | Research | Review organisation sources, audience and content | Research notes and source list |
| 2 | Planning | Prepare two proposals, sitemap and wireframes | Proposal document and sitemap |
| 3 | Structure | Build five semantic HTML pages and folders | HTML pages and organised assets |
| 4 | Presentation | Add responsive CSS and reusable components | Stylesheet and page previews |
| 5 | Interaction | Add menu and demonstration-form behaviour | JavaScript and testing notes |
| 6 | Submission | Test links, document changes and publish Git history | README, changelog and GitHub evidence |

# 9 Detailed Budget

The academic prototype uses free tools and student development time, so the immediate cash cost is R0. The table below presents a realistic estimated value for producing and operating a small public website. Final supplier quotations would be required before implementation.

| Item | Quantity | Rate | Estimated cost | Basis |
| --- | --- | --- | --- | --- |
| Research and planning | 8 hours | R350/hour | R2 800 | Audience, content and requirements |
| Wireframes and visual design | 10 hours | R400/hour | R4 000 | Two responsive design concepts |
| Five-page front-end development | 24 hours | R450/hour | R10 800 | HTML, CSS and JavaScript |
| Content preparation | 6 hours | R300/hour | R1 800 | Editing and page population |
| Testing and accessibility review | 6 hours | R350/hour | R2 100 | Links, forms and responsive checks |
| Domain registration | 1 year | R250/year | R250 | Estimated .org.za registration |
| Web hosting | 12 months | R150/month | R1 800 | Entry-level shared hosting |
| Maintenance allowance | 2 hours | R400/hour | R800 | Initial post-launch changes |
| Estimated first-year total |  |  | R24 350 | Excludes VAT and third-party paid services |

# 10 References

iMentorU Foundation (n.d.-a) Home. Available at: https://www.imentorufoundation.org.za/ (Accessed: 20 August 2026).

iMentorU Foundation (n.d.-b) Our Profile. Available at: https://www.imentorufoundation.org.za/our-profile (Accessed: 20 August 2026).

iMentorU Foundation (n.d.-c) Our History. Available at: https://www.imentorufoundation.org.za/our-history (Accessed: 20 August 2026).

iMentorU Foundation (n.d.-d) Get Involved Volunteer With Us. Available at: https://www.imentorufoundation.org.za/volunteer (Accessed: 19 August 2026).

iMentorU Foundation (n.d.-e) Contact Us Get In Touch. Available at: https://www.imentorufoundation.org.za/contact-us (Accessed: 19 August 2026).

iMentorU Foundation (n.d.-f) Support Us Sponsor Donate. Available at: https://www.imentorufoundation.org.za/support (Accessed: 19 August 2026).

iMentorU Foundation (2025) iMentorU Foundation Profile v1.2025. Available at: https://www.imentorufoundation.org.za/docs/profile/iMentorU%20Foundation%20-%20Profile%20v1.2025.pdf (Accessed: 19 August 2026).